DESIGN HANDOVER

Data Product Serving Layer

Certified data products exposed as views over MCP and REST — design assessed against the DARB framework

| Field | Detail |
| --- | --- |
| Document | Solution design handover — serving / consumption layer |
| Scope | Expose re-engineered data products as a governed, view-based layer, consumable via MCP tools and REST APIs by any future consumer |
| Assessed against | Design Authority Review Board (DARB) design-pattern framework |
| Applicable patterns | MCP / Tool integration (primary); RAG (unstructured only); Router (orchestration, adjacent). Text-to-SQL / NL2X deliberately excluded |
| Status | Draft for Design Authority review |

Note: this handover both describes the target design and answers the DARB design-review questions for each applicable pattern. Board questions appear in the left column of each assessment table; our design positions on the right. Unresolved items are collected in “Open design decisions”.

# 1.  Purpose and scope

This layer takes the re-engineered analytical estate and exposes it as a set of certified, business-meaningful data products that any consumer — application, notebook, BI tool, or AI agent — can pull through a single governed interface. It is the serving layer: the consumption face of the wider re-engineering programme, not the migration itself.

### In scope

- Defining the data products worth exposing and their contracts (the core design work).

- A view-based product layer over the star schema — virtualised by default, materialised only on hot paths.

- One access service exposing each product through parameterised, reviewed access patterns.

- Two thin protocol adapters over that service — MCP (for AI/agent consumers) and REST (for apps and services).

- Entitlement enforcement at the serving layer, on every pull.

- A product registry / catalog so consumers discover and self-serve.

### Out of scope

- Agents, chatbots, and agent orchestration — those are consumers of this layer, built elsewhere.

- Any AI-authored SQL or natural-language-to-query capability (see §5, deliberate exclusion).

- The migration / lineage discovery itself — covered by the Approach & Technical Design documents; this layer consumes its output.

# 2.  What this design is really about

Access and protocols are plumbing. The core of this design is the data products themselves — which ones exist, and the contract behind each. If the products are well-defined, everything downstream (views, adapters, catalog, entitlements) is standard engineering. If they are not, no amount of access design saves it.

The ranking that follows from that: core — what a data product is and which ones exist (the intellectual work); build — views, access service, dual adapters, catalog (mechanical once products are defined); cross-cutting — entitlements, lineage, versioning, observability, applied across the layer rather than as its organising principle.

One artifact, two uses: the data product defined here is the same artifact as the target model in the migration work. Facts and dimensions are how data is stored; data products are how it is exposed.

# 3.  Solution architecture

The layer turns the physical star schema into certified products and exposes them through one service behind two protocol faces:

Star schema / lake   —   physical store

▼

View-based product layer   —   semantic, certified, business-named

▼

Access service   —   parameterised reviewed queries + entitlement enforcement

▼

MCP adapter   +   REST adapter   —   two thin faces on one service

▼

Any consumer   —   agent · app · notebook · BI

Discovery across the layer: a product registry / catalog (“MCP of MCPs”) indexes every server, tool and contract.

### The building blocks

- Product layer — views, not copies. Each product is a view (or set of views) over the star schema: pre-joined, conformed, business-named, one certified definition. Virtualise by default (always fresh, no reconciliation debt); materialise only where latency demands it. The view is the contract surface.

- One access service, two adapters. Underneath sit parameterised access patterns per product (point / filter-list / aggregate / time-series) — fixed, reviewed queries, no free SQL. MCP tools and REST endpoints are two faces of the same query layer, same entitlement check — not two codebases.

- Product contract. Every product publishes schema + types, grain, business definition, freshness / SLA, lineage, owner, entitlement model, and version — what lets an unknown future consumer trust and use it without asking the team.

- One server per domain. e.g. a Credit Risk MCP server exposes all that domain’s product tools, deployed as a standard internal microservice behind the bank gateway. Not one microservice per tool.

- Registry / catalog. A discoverable index of products, contracts and how to call them (MCP tool spec + OpenAPI). This is the “available to anyone” part.

# 4.  What a data product is (worked example)

A data product is not a table. It is a certified, business-meaningful unit built over the facts and dimensions, with a contract around it. A fact answers “what’s in the table”; a data product answers “what the business asks” — with a name a business user recognises, a guaranteed definition, and a contract behind it.

### Example — “Counterparty Credit Exposure”

| Element | Definition |
| --- | --- |
| Definition (golden logic) | Current exposure = Σ(mark-to-market + add-on − eligible collateral), per counterparty per book, as-of a date. One canonical formula — the de-duplication output of the migration work. |
| Grain | One row per counterparty × book × as-of-date. |
| Dimensions | Counterparty, date, book, product, legal entity, rating. |
| Measures | Current exposure, potential future exposure, limit, utilisation %, breach flag. |
| Lineage | Every field traces to source — BCBS 239 satisfied by construction. |
| Contract | Owner, refresh cadence, DQ rules, as-reported / bitemporal behaviour, entitlements, version. |
| Access patterns → tools | - Point: exposure for counterparty X as-of D - Filter-list: all counterparties over 80% utilisation - Aggregate: total exposure by rating band - Time-series: exposure trend for X over N months |

Those 3–5 access patterns are the tools for this one product. Product → tools is one-to-few, and that is the tool count — bounded at products × 3–5 patterns (low hundreds across the estate, not thousands). Parameterisation absorbs natural-language variation; composition covers the tail; graceful decline + log is the backlog.

# 5.  Pattern classification

Run through the DARB pattern catalogue, this architecture is a small, deliberate subset. Most of the estate’s risk concentrates in one pattern (MCP/Tool), with a clear, defensible exclusion.

| DARB pattern | Applies here? | How it appears |
| --- | --- | --- |
| MCP / Tool integration | YES — primary | The whole serving surface. Each data product → a small set of typed tools over fixed queries. |
| RAG | Partial | Only for unstructured content (policies, docs, narrative). Never pointed at the star schema. Numeric / structured questions go to deterministic tools. |
| Router / semantic routing | Adjacent | The consumer-side orchestrator that splits structured→tools vs unstructured→RAG. Out of this layer’s scope but documented as the boundary. |
| Text-to-SQL / NL2X | NO — deliberately excluded | Recognised by the DARB as its own pattern with a distinct injection + entitlement profile. We choose typed tools over certified products instead. This exclusion is the design’s key safety decision. |
| Copilot / Agentic / LLM-as-task / others | NO | Consumers of this layer, not part of it. |

# 6.  Common design gates

The DARB gates asked of every pattern, answered for this layer. Several resolve favourably because there is no model in the data path — the serving layer is deterministic.

| DARB design question | Our design position |
| --- | --- |
| Business context | - Serving layer exposing certified data products to any future consumer (apps, notebooks, BI, agents). - Feeds analytical and regulated reporting — high materiality. |
| Data classification & boundary | - Confidential / MNPI / PII mix (counterparty, exposure). - No egress — data stays within the bank boundary; tools return only entitlement-filtered rows. |
| Model & hosting | - No LLM in the data path. The layer serves data deterministically; AI consumers sit outside it. - Removes model-risk (SR 11-7) exposure from the serving layer entirely — a deliberate design win. |
| Human-in-the-loop | Not applicable to a deterministic data layer. Governance is via the product owner and contract, not runtime override. |
| Guardrails | - No free-text generation in the layer. - Typed parameter validation; unsupported requests are declined and logged (the backlog signal). |
| Observability | - Every access logged at the filter — who asked, what filter applied, what returned. - Correlation ID propagated across hops. This log is the BCBS 239 / access-audit evidence. |
| Evals | - Each tool is a fixed, reviewed, tested query — certified once, inherited by every consumer. - Products reconcile to the golden definition from the migration work. |
| Security | On-behalf-of identity, least privilege, no service account. Detailed in §8. |
| Cost & scale | Views virtualised by default; materialise only hot paths. Read-only; naturally cacheable subject to the entitlement-aware cache rule (§8). |
| Lifecycle | Product owner per product; tool schema versioned with backward-compatibility on change; retire via catalog de-listing. |
| Regulatory | BCBS 239 lineage by construction; access audit at the filter; GDPR handled via column entitlement / masking. |

# 7.  MCP / Tool integration — design assessment

The primary pattern. High-level and low-level (design-deep) DARB questions, each answered from the target design.

### High-level

| DARB design question | Our design position |
| --- | --- |
| Which MCP servers, internal or external? | Internal only. One server per domain (e.g. Credit Risk), behind the bank gateway. |
| Auth — scopes, identity, least privilege? | On-behalf-of user identity carried in the propagated token; least privilege per tool; never a service account. |
| Data boundary — what crosses to the tool? egress? | Typed rows from the product views; nothing leaves the bank; PII returned only per entitlement. |
| Server trust — first-party / vetted? supply chain? | First-party, bank-built and reviewed. Tool schemas version-pinned. |
| Per-tool permissions — read vs write? | Read-only data tools. Small blast radius by design. |
| Tool-response injection — can returned data inject instructions? | Tools return typed, schema-enforced rows from fixed queries — not free text. Injection surface is minimal and neutralised at the schema boundary. |
| Failure handling, rate / quota limits? | Per-tool parameter validation and quotas; graceful decline + log on unsupported or out-of-scope requests. |

### Low-level (design-deep)

| DARB design question | Our design position |
| --- | --- |
| Transport & topology | - HTTP/SSE, internal. One service per domain, connection pooling. |
| Server lifecycle | - Standard internal microservice — deployment, scaling, health-check, connection resilience as per platform norms. |
| Tool discovery & schema versioning | - MCP clients call tools/list on connect and self-discover. - A registry / catalog of servers indexes the estate. - Each product = one versioned tool contract; schema changes are backward-compatible. |
| Auth architecture | - Token exchange: consumer’s user token validated, entitlement context derived. - On-behalf-of, per-tool least privilege, refresh handled at the edge. |
| Data boundary (payload) | - Exact payload = entitlement-filtered rows, typed serialization. No raw table access. |
| Tool-response handling | - Schema enforcement + sanitisation. Fixed parameterised queries mean returned content cannot carry model instructions. |
| Error / timeout semantics | - Per-tool retry; reads are naturally idempotent; quotas and timeouts per tool. |
| Supply chain | - First-party servers; tool-schema version pinning and provenance. |

# 8.  Entitlement model (cross-cutting)

The entitlement filter is the reason a governed data-product layer exists at all. Raw access cannot do per-consumer row security safely; this layer’s core value is enforcing it once, consistently, for every future consumer.

### The locked decision

- Edge / orchestration authenticates — establishes who, mints the token. It is a convenient caller, never the security boundary.

- The token carries identity + claims through every hop — MCP tool call or REST, same token.

- The serving layer authorizes — reads the propagated identity and applies the entitlement filter on every pull. It never trusts that an upstream layer already filtered.

- Push the filter down to DB row-level security where possible, so enforcement lives at the data, not in application code.

- Both faces enforce independently — MCP and REST each authorize from the passed identity. “Available to anyone” stays safe because the filter sits in the shared layer, not in one orchestrator.

Why edge-only enforcement is rejected: if entitlement lives only in one orchestrator, anyone who doesn’t go through it — another agent, a direct API call, a notebook, a future app — gets unfiltered data. A governed layer must filter itself, every time, regardless of caller. Authentication is at the edge; authorization is at the data.

### Design axes

| Axis | Position / decision |
| --- | --- |
| Pre-filter vs post-filter | Pre-filter — predicate injected into the query so the DB never returns forbidden rows. Post-filter (fetch-all, drop in service) is leak-prone and rejected. |
| Identity source (on-behalf-of) | Caller’s identity propagated end-to-end; token exchange derives entitlement context. Never a broad service account. |
| Entitlement source of truth | Consume the bank’s existing entitlements store (LDAP/AD groups / policy engine). Do not build a parallel one. |
| Binding mechanism | Prefer DB-native row-level security (session context per request). Alternatives: parameterised view, or filter in the access service (most flexible, must be airtight). Push-down = safer + faster. |
| Static vs dynamic | If desk/book permissions change intraday, cached claims go stale → decide TTL & refresh. If static, cache in token. (Open — see §10.) |
| Column masking | Omit > mask > null. Omitted is safest (consumer can’t tell a field exists); masking preserves schema shape. Decide per sensitive column. |
| Cache keys | Entitlement context MUST be part of any cache key, or User A gets User B’s cached rows — a classic serving-layer breach. Entitlement-aware caching, or no caching of row data. |
| Aggregation leakage | For aggregate-only products, small-cell suppression to stop inference by differencing two aggregates. |
| Audit | Every access logged at the filter — who, what filter, what returned. Sits at the filter, not the edge. |

# 9.  Data semantics and non-functionals

Design considerations surfaced in review that the sections above do not yet cover. The first three are firm recommendations to fold into the product contract and access service; the remainder are guardrails to state explicitly.

### Recommendations to fold in

| Consideration | Recommendation |
| --- | --- |
| Bitemporal / as-of behaviour | Every tool takes an as-of date and serves from bitemporal views (valid-time + recorded-time), so a consumer can ask both “as reported at quarter-end” and “as we now know it”. Regulated numbers require this; it is currently named in the contract but not designed. The single biggest gap. |
| Definition versioning ≠ schema versioning | A changed business definition (e.g. the exposure formula) is the same schema with a different meaning — schema versioning will not catch it. Carry an effective-dated definition version that travels with every number. |
| Freshness envelope | Return an as-of timestamp, load / completeness status and definition version with every result — never a bare number. This operationalises “always return the definition with the number”. |
| Non-functionals | State an SLA / latency target per product, a concurrency model, and query-cost governance (timeouts, result-size caps). Virtualise-by-default has real cost: a heavy live aggregate over the star schema is slow and is a candidate to materialise. |

### Guardrails to state

- Error taxonomy & existence disclosure. Distinguish “entitlement denies all rows” from “no data”, without leaking to an unentitled caller that an entity exists.

- Entity resolution at the input. Point lookups take a canonical key / LEI, or include an explicit resolve step — never resolve an ambiguous counterparty name silently.

- Cross-domain composition. Tools must return genuinely conformed dimension keys so a consumer can join, say, Credit Risk × Finance products across two servers. Define who joins and on what key.

- Certification gate. Define what “certified” requires: reconciliation to golden + DQ contract + entitlement test + regression on every schema or definition change.

- Usage telemetry. Tool-level usage / latency / error metrics drive what to materialise, what to deprecate, and the decline-and-log backlog — distinct from the entitlement audit.

- Read-only stance. Corrections flow to source, never through this layer. State it explicitly.

# 10.  RAG and Router — boundary patterns

### RAG (unstructured only)

| DARB design question | Our design position |
| --- | --- |
| Where does RAG apply? | Unstructured content only — policies, documents, narrative. Never the star schema. Structured / numeric questions route to deterministic tools; mixing the two quietly breaks reconcilable numbers. |
| Entitlement enforcement (pre vs post-filter) | Pre-filter on metadata — the bank-critical one. Document / row-level security inherited from source. |
| Grounding contract | Hard-refuse on empty retrieval; decline-and-log rather than fabricate. |

### Router / semantic routing (adjacent, consumer-side)

| DARB design question | Our design position |
| --- | --- |
| Routing signal | Structured→tools vs unstructured→RAG split. Classifier or rules; the structured/unstructured split is the router’s contract. |
| Low-confidence fallback | Default handler + graceful decline when confidence is low. |
| Trace propagation | Correlation ID across the routing hop into the serving layer’s audit. |

Note: orchestration/routing is out of scope for this layer — it lives in the consumer. It is documented here only to fix the boundary: the serving layer treats the orchestrator as just another caller and filters independently.

# 11.  Deliberate exclusion — Text-to-SQL / NL2X

No AI-generated SQL anywhere in the path. The DARB catalogue lists Text-to-SQL / NL2X as its own pattern with a distinct injection and entitlement profile — a recognised higher-risk pattern. We expose typed, parameterised tools backed by fixed, reviewed queries instead. The model picks a tool and fills parameters; it never authors SQL.

- Deterministic & testable — every access primitive is a fixed engineering artifact: reproducible, auditable, certifiable once.

- Entitlement-safe — the filter binds to the view / query, not to text the model composed.

- Injection surface minimised — there is no query-generation step for an attacker to steer.

This exclusion is the design’s headline safety decision, and the DARB framework itself documents why it is the safer choice.

# 12.  How this is handled in the outside world

This design is not bespoke. It is the bank-constrained, hand-built version of four established industry patterns. Naming them gives the board reference points, shows the approach is mainstream, and frames the one strategic question the board will ask (build vs buy).

### 1.  Data mesh / data-as-a-product

The originating idea (Zhamak Dehghani, ThoughtWorks): data is owned by business domains and served as products with explicit contracts, SLAs and “output ports”, under federated, policy-as-code governance. The current framing goes further — “dual-use” data products whose output ports include not just SQL endpoints and APIs but machine-context interfaces that AI agents query directly, making the mesh an operating layer for both humans and agents.

Maps to this design: the per-domain MCP + REST adapters are the product’s output ports; the product contract is the mesh contract; the registry / catalog is mesh discovery. The “dual-use” product (one certified product serving BI, apps and agents) is exactly the scope here.

### 2.  Semantic / headless layer

The dominant way to serve governed numbers: define metrics, dimensions, joins and access rules once, in code, and let every consumer — dashboards, embedded apps, REST/GraphQL/SQL, and AI agents over MCP — query the same model so all return the same number. Access rules apply before data is returned; hot paths are cached or pre-aggregated. Tools: dbt Semantic Layer (MetricFlow), Cube, AtScale, Looker/LookML, plus warehouse-native Snowflake Semantic Views and Databricks Metric Views. A notable design stance in these tools: agents query the semantic layer as a trusted proxy, never the warehouse directly.

Maps to this design: the view layer + access service is a hand-built semantic layer. The no-AI-SQL / typed-tools decision is precisely the trusted-proxy stance; materialise-hot-paths is pre-aggregation. This is the closest off-the-shelf category to what is being built.

### 3.  Attribute-based access control (ABAC) + policy-as-code

The current standard for data entitlements: access decided at query time from attributes of the user, resource and context, enforced as row-filter and column-mask policies pushed into the platform. ABAC replaces per-role grants and avoids “role explosion” — one policy enforced everywhere instead of hundreds of role definitions. Tools: Immuta (cross-platform), Databricks Unity Catalog native ABAC via governed tags, and policy engines such as Open Policy Agent, Privacera and Apache Ranger.

Maps to this design: the entitlement filter is ABAC pushed down to DB row-level security; consume-the-bank’s-store means the attributes come from the existing identity source; row + column control is row-filter + column-mask. §8 is the industry-standard model, correctly chosen.

### 4.  Data contracts (and bitemporal serving)

Producer-to-consumer agreements, versioned with backward-compatibility and deprecation windows, encoding not just schema but semantics (units, definitions, valid ranges) and operational guarantees (completeness, timeliness, reconciliation tolerance). In finance these operationalise BCBS 239, MiFID II and SOX inside the pipeline, with an auditable history of who changed what. Alongside them, bitemporal modelling (separate valid-time and recorded-time, as-of queries) is the standard technique for regulated reporting — reproducing any past report both as it actually was and as it was recorded, after later corrections.

Maps to this design: the product contract is a data contract; the definition-versioning and as-of / bitemporal points from §9 are the finance-specific disciplines these patterns exist to enforce.

### The strategic question — build vs buy

Every capability here exists as product: semantic layer (Cube, dbt), ABAC (Immuta, Unity Catalog), catalog + contracts (Collibra, Atlan). This design hand-builds them as views + an access service — defensible given the existing star schema, the control requirements, and the no-AI-SQL stance, but the board will likely ask why not adopt a product. Three viable positions: hand-build (maximum control, most effort); adopt a semantic-layer + ABAC product under the same architecture; or a hybrid — buy ABAC and catalog, build the view / tool layer. This is worth pre-empting with an explicit recommendation.

# 13.  Key design decisions

| Decision | Rationale |
| --- | --- |
| Views over copies | Always fresh, no fourth physical copy, no reconciliation debt. Materialise only hot paths. |
| One access service, two thin adapters | MCP + REST are two faces of one query layer — same view, same query, same entitlement check. One thing to maintain. |
| No AI-generated SQL | Typed tools over certified products; deterministic, auditable, entitlement-safe (§10). |
| Bounded tool count | Products × 3–5 access patterns. Low hundreds, not thousands. Parameterisation + composition absorb variation. |
| Authn at edge, authz at serving layer | Authorization enforced on every pull, at the data — not only at one orchestrator. |
| Pre-filter, pushed to DB RLS | No forbidden rows ever leave the DB; enforcement lives at the data. |
| Identity propagated in token | On-behalf-of, never a service account. The reason full access dies. |
| Product = migration target model | Same artifact serves both the rebuild target and the serving tools. |
| Registry / catalog for discovery | Self-service for unknown future consumers; “MCP of MCPs”. |

# 14.  Open design decisions (gaps for the board)

| Open item | The choice to settle |
| --- | --- |
| What the token carries | Full entitlement claims baked in (fast, but stale if permissions change intraday) vs identity only with a call-time lookup against the bank’s entitlement store (always current, slight latency). Depends on whether desk/book permissions change intraday. |
| Bitemporal / as-of model | Whether to carry valid-time + recorded-time, how far back, and the storage cost — set against the regulatory need to reproduce as-reported numbers (§9, §12). |
| Definition-version propagation | Where the effective-dated business-definition version lives and how it is returned with each number. |
| Build vs buy | Hand-build the semantic + ABAC layer, adopt a product (Cube/dbt, Immuta/Unity Catalog), or hybrid (buy ABAC + catalog, build the view/tool layer). §12. |
| Virtualise vs materialise per product | Per-product, driven by query latency and cost. Default virtualise; justify each materialisation. |
| Entitlement store integration | Which existing source (LDAP/AD, policy engine) and how it is called from the filter. |
| Column masking per field | Omit vs mask vs null for each sensitive column. |
| Caching strategy | Entitlement-aware cache keys vs no caching of row data. |
| Small-cell suppression | Which aggregate-only products need it against inference attacks. |

# 15.  Next steps

- Settle the two first-order decisions: enforcement model (pre-filter + DB RLS) and identity propagation (what the token carries).

- Specify the first data product end-to-end (contract + its 3–5 tool schemas) as the reusable template.

- Stand up one domain access service with both adapters over that product; prove the entitlement filter on every pull from both faces.

- Publish the product to the registry; onboard one real consumer to validate self-service discovery.

End of handover.